## Slide 1: Hall-D/GlueX Software Status
12 GeV Software Review III
February 11[?], 2015
Mark Ito

## Slide 2: Data Challenges (DCs)
DC1 - December 2012/ January 2013
  5 billion Events - OSG, JLab, CMU
  1200 Concurrent Jobs at Jlab
  Data produced used to support proposal for GlueX Phase IV running
DC2 - March/April 2014
  10 billion events with EM backgrounds included - OSG, JLab, MIT, CMU, FSU
  4500 Concurrent Jobs at JLab
  11,000 Concurrent Jobs on the OSG
  Well under 0.1% failure rate
DC3 - January/February 2015
  Read data in raw-event format (EVIO) from tape and produce DST format (REST) files.
  JLab only
  Test throughput from Tape Library
  Run Multi-threaded jobs

## Slide 3: Data Acquisition Performance Fall 2014 Commissioning Run (see David’s Talk)
Exceeded the 300MB/s transfer to tape bandwidth of experiment.
  ~500 million events.
  7000 files, 120TB of data
Most data were taken in full pulse mode of the Flash ADCs
  Need to get final processing algorithms on the FPGAs in the FADCs
  Need to clean raw data of massive unused headers.
Event Rates of 2KHz for full experiment, much higher for individual components.
  Need to move to block mode.
  Need to move to FPGA processing to compress data.
Full DAQ chain to local raid disk, transfer to tape, and automatic processing from tape.
Robustness issues with the system
  Handle corrupted evio data
  Problems with some FADCs getting out of sync.

## Slide 4: Computing Model and Requirements
Estimate of cores needed reduced by a factor of 3[?] with new Haswell chip
Real data tests show single-core event reconstruction rate of [?], a factor of [?] compared to basis of original estimate, but…
  “junk” events not accounted for (event fraction, reconstruction rate)
  Photon beam spectrum not realistic (bremstsrahlung vs. coherent bremstrahlung)
Realistic event size? (waveform data, header words)
Realistic event rate? (trigger far from final)

## Slide 5: Offline monitoring
Weekly reconstruction pass through data
  All data as of Friday afternoon
  Online monitoring plots reproduced
  Full reconstruction with updated reconstruction code, constants
  Skims of raw events done for calibration
  DST data produced (REST format)
  Web site for browsing results
  REST data good enough to observe multi-particle final states (omega to pi+pi-pi0 with kinematic fits)
  Continuing on a bi-weekly schedule

## Slide 6: Calibration Committee
Bi-weekly meetings, chaired by Sean Dobbs of Northwestern
Preliminary list of constants compiled in advance of run, used to guide activity
Calibration procedures still being developed
Some progress:
  Basic timing offsets
  Global energy scale for calorimeters determined

## Slide 7: Calibration Database Experience
Fully integrated into reconstruction
Near-complete migration of constants into database
All detector groups making contributions (no known rogue systems)
SQLite form of database as alternate to MySQL/MariaDB
  Complete history and versioning support
  Solves:
    Distribution (remote sites, network-challenged computing)
    Server contention from farm usage
  Drawback: no automated back-annotation

## Slide 8: analysis results (see Curtis’s talk)
electron identification in the FCAL.
pi0 peak
proton id with tof
proton id with dE/dx
rho meson in pi+ pi-
omega meson in pi+ pi- pi0

## Slide 9: Data Distribution
Used OSG SRM to archive DC2 OSG results to JLab Tape Library
Raw data shipped to CMU using Globus Online
Fall 2014 REST data only [?] MB total

## Slide 10: Data Management
Raw data stays on JLab Tape Library
Reconstructed REST-formatted data compact
  Keep as much as possible disk-resident at Jlab
  Distribute most (all?) to collaborating institutions
Data Catalog/Tracker needs development
  Existing package? Develop one?
  Crucial dependence on remote data deployment goals

## Slide 11: Online Conditions Database
Sean had one
Dmitry had one
Will explore using RCDB, the D. one

## Slide 12: Summary
The collaboration feels that we reached a number of milestones that we did not expect to see until we were well into the April 2015 run.